# 80M-Parameter Coding Agent
A-to-Z Training & Implementation Plan

For the Gopi / llm-engine codebase

Pretraining • SFT • Agent/Tool Training • Evaluation • Serving • Release Gates

Target: a small but real code-focused local model that can generate, explain, debug, refactor, and iteratively repair code with tools.

# 1. Executive Summary

This plan trains a new model from scratch at roughly 80 million parameters and then instruction-tunes it for coding-agent behavior. The goal is not to compete with multi-billion-parameter frontier coding models. The goal is a compact, fully owned model that can produce useful code, answer programming questions, perform constrained debugging/refactoring, and interact with repository tools in a predictable way.

Important: Parameter count alone will not create a good coding agent. For an 80M model, dataset quality, tokenizer quality, prompt format consistency, checkpoint selection, and curriculum matter more than simply increasing epochs.

| Target | Recommended value | Why |
| --- | --- | --- |
| Parameters | ~79–82M | Large enough to learn useful code patterns; still inexpensive enough for local experimentation. |
| Vocabulary | 16,384 | Code-heavy tokenizer without wasting too many parameters on embeddings. |
| Layers | 12 | Enough depth for syntax and multi-step transformations. |
| Hidden size | 768 | Good capacity at this scale. |
| Attention heads / KV heads | 12 / 4 | 64-dim heads with GQA for cheaper serving. |
| FFN | ~1,792 SwiGLU | Keeps total size near 80M. |
| Context | 2,048 initially | Enough for functions/small files. Increase only after base model works. |
| Pretraining tokens | 1.0–2.0B recommended | Near the useful range for an 80M code model. |
| SFT examples | 100K–250K | Diverse coding/instruction coverage. |
| Agent trajectories | 20K–60K | Teaches tool choice, repair loops, and repository navigation. |

# 2. Success Criteria

The model distinguishes different instructions instead of mapping many prompts to a few memorized responses.

It can produce syntactically valid code in the main target languages.

It can explain existing code, identify simple bugs, and propose a patch.

It can use a small tool vocabulary: list/search/read/apply-patch/run-tests.

It can stop after a successful tool result instead of looping indefinitely.

Training and validation loss are stable; best checkpoint is selected from held-out validation data.

Evaluation datasets are never mixed into training data.

All training examples retain provenance/license metadata.

# 3. Recommended 80M Model Architecture

Start from the architecture already implemented in llm-engine (decoder-only transformer, RoPE, RMSNorm, SwiGLU, GQA). Do not redesign the model at the same time as you redesign the data pipeline. First make this reference configuration work end to end.

# configs/coding80m/model.yaml
vocab_size: 16384
max_position: 2048
n_layers: 12
d_model: 768
n_heads: 12
n_kv_heads: 4
d_ff: 1792
dropout: 0.0
attention_dropout: 0.0
rope_theta: 10000
tie_embeddings: true
activation: swiglu
norm: rmsnorm

Run your project model-inspection command before training. The exact parameter count depends on your implementation details. If the total is outside 79–82M, adjust only d_ff in small steps (for example 1728, 1792, 1856) rather than changing multiple dimensions at once.

| Component | Decision | Reason |
| --- | --- | --- |
| RoPE | Keep | Stable and already supported. |
| RMSNorm | Keep | Efficient and suitable for decoder models. |
| GQA | 12 Q heads / 4 KV heads | Reduces KV cache while keeping adequate attention diversity. |
| SwiGLU | Keep | Strong default for code/text models. |
| Tied embeddings | Yes | Saves parameters and usually works well at this scale. |
| MoE | No for first 80M | Adds routing complexity; dense 80M is easier to train and diagnose. |
| Context extension | Later | First prove 2K quality; then extend to 4K/8K if needed. |

# 4. Tokenizer Plan

Train a new code-aware Byte-Level BPE tokenizer. Do not reuse the 10M smoke tokenizer. A 16K vocabulary is a good compromise for an 80M code model: it handles code identifiers, punctuation and English text without consuming too much of the parameter budget.

Tokenizer corpus: 60–70% source code, 15–20% README/docs/comments, 10% issue/commit/diff text, 5–10% normal English.

Include Python, TypeScript/JavaScript, Go, Java, SQL, Bash, JSON/YAML, C/C++ in proportions matching your expected use.

Keep whitespace/newline/indentation behavior stable. Code models are sensitive to indentation and punctuation.

Reserve special tokens for BOS, EOS, PAD, system/user/assistant/tool, tool-call boundaries, and optionally FIM tokens.

After tokenizer training, freeze it. Pretraining, SFT, agent data and serving must all use exactly the same tokenizer fingerprint.

# Example special tokens
<|pad|>
<|bos|>
<|eos|>
<|system|>
<|user|>
<|assistant|>
<|tool|>
<|tool_call|>
<|tool_result|>
<|fim_prefix|>
<|fim_middle|>
<|fim_suffix|>

# 5. Data Governance Before Training

Do this before downloading terabytes. A coding model can accidentally ingest secrets, personal data, generated files, license-incompatible source, vendored dependencies, benchmark solutions, and near-duplicates.

| Check | Required action |
| --- | --- |
| License/provenance | Store source, repository, revision, file path, detected license and retrieval date for each document. |
| Secrets | Drop API keys, private keys, credentials, tokens and obvious connection strings. |
| PII | Filter email/phone/address-like personal data where possible. |
| Generated/vendor code | Downweight or remove node_modules, dist, build, minified JS, lockfile noise, generated protobufs, vendored dependencies. |
| Duplicates | Exact hash + near-duplicate filtering at file/function/repository level. |
| Benchmarks | Remove HumanEval, MBPP, SWE-bench test patches and any known benchmark solutions from train. |
| File quality | Drop binary-like files, huge machine-generated files, low-alphanumeric garbage and truncated syntax. |
| Repository split | Split by repository, not random file, to reduce train/validation leakage. |

# 6. Pretraining Dataset Strategy

For a new 80M model, target 1.0–2.0B clean tokens if compute allows. A minimum functional experiment can start around 300–500M tokens, but expect noticeably weaker generalization. Do not merely repeat a 100M-token corpus for many epochs; more unique high-quality tokens are better.

| Data type | Mix | Examples / purpose |
| --- | --- | --- |
| Permissively/openly licensed source code | 55–65% | Functions, modules, tests, configs, build files. |
| Code + natural-language pairs | 10–15% | Docstrings, comments, README sections, CodeSearchNet-style pairs. |
| Repository context | 8–12% | Multiple related files concatenated with path markers. |
| Issues / commits / diffs | 5–10% | Bug descriptions, code changes, commit rationale. |
| Technical documentation | 5–8% | Language/library docs and tutorials with usable licensing. |
| General English / reasoning | 3–5% | Keeps instruction comprehension from becoming too code-only. |

## 6.1 Recommended Public Sources

Use public datasets only after reviewing their terms and the licenses of the underlying code. Prefer an explicitly open-license filtered corpus when possible.

| Source | Use | Notes |
| --- | --- | --- |
| Common Pile Stack v2 | Pretraining code | Filtered from Stack v2 to openly licensed repositories; still retain per-document license metadata and validate your intended use. |
| The Stack v2 / StarCoder2 data | Pretraining code/repository context | Very large and useful, but subject to Software Heritage / dataset terms. Bulk access has additional conditions. |
| CodeSearchNet | Code-comment/docstring pairs | Useful for natural-language ↔ code association; split by repository and inspect source licenses. |
| Your own repositories | High-value domain data | Best for your coding style/domain if you own the rights and remove secrets. |
| Permissively licensed documentation | Technical text | Use docs whose terms allow your training use; preserve attribution/provenance. |

Important: Do not train on HumanEval, MBPP or SWE-bench evaluation answers/patches. Keep them evaluation-only to preserve meaningful scores.

# 7. Pretraining Data Format

Convert all sources into a single normalized JSONL contract. Keep metadata even if your training loader only consumes text; metadata is invaluable for removal requests, license audits and debugging.

{"text":"<|file path=src/math.py language=python|>\ndef add(a, b):\n    return a + b\n",
 "source":"repo",
 "repo":"example/mathlib",
 "path":"src/math.py",
 "language":"python",
 "license":"Apache-2.0",
 "sha256":"..."}

For repository-context examples, concatenate related files only up to the model context limit and include explicit path separators:

<|repo example/api|>
<|file src/app.py|>
...
<|file src/routes/users.py|>
...
<|file tests/test_users.py|>
...

# 8. Pretraining Curriculum

| Stage | Tokens | Purpose | Suggested LR behavior |
| --- | --- | --- | --- |
| P0 pipeline burn-in | 5–20M | Catch tokenizer/data/config bugs. | Short warmup, conservative LR. |
| P1 base code/text | 250–500M | Learn syntax, local semantics, common APIs. | Main peak LR then cosine. |
| P2 full mixed corpus | 500M–1.2B | Broaden languages, repos, docs, tests. | Continue decay; shuffle mixtures. |
| P3 quality-heavy finish | 100–300M | Higher-quality repositories, docs, tests, diffs. | Low LR; avoid overfitting. |

Recommended total: about 1.0–2.0B unique/mostly unique tokens. At 80M parameters, 1.6B tokens is a useful planning anchor, not a strict law.

# configs/coding80m/pretraining.yaml (illustrative)
batch_size: 8
validation_batch_size: 8
gradient_accumulation_steps: 8
epochs: 1
max_sequence_length: 2048
learning_rate: 3.0e-4
min_learning_rate: 3.0e-5
warmup_ratio: 0.02
weight_decay: 0.1
max_grad_norm: 1.0
precision: bf16
gradient_checkpointing: true
checkpoint_every_steps: 1000
validate_every_steps: 500
keep_best_checkpoint: true
seed: 42

Important: The exact field names must match your current llm-engine training schema. Treat this YAML as the target values; map them to the names already used by your project rather than adding duplicate configuration systems.

# 9. Pretraining Commands

# 1) Train tokenizer
python scripts/tokenize.py \
  --config configs/coding80m/tokenizer.yaml

# 2) Inspect model before training
python scripts/inspect_model.py --config configs/coding80m/model.yaml

# 3) Start pretraining
python scripts/train.py \
  --model-config configs/coding80m/model.yaml \
  --training-config configs/coding80m/pretraining.yaml \
  --tokenizer data/coding80m/tokenizer \
  --output checkpoints/coding80m/pretraining/latest.pt \
  --best-output checkpoints/coding80m/pretraining/best.pt

Before the long run, run a 100–500 step burn-in with the same tokenizer and data pipeline. Verify loss decreases, checkpoint reload works, and a resumed run produces compatible optimizer/model state.

# 10. SFT: Turning the Base Model into a Coding Assistant

Pretraining teaches code. SFT teaches behavior: answer the user, follow constraints, emit complete code, explain changes, ask for missing information when needed, and avoid unrelated template responses.

| SFT category | Share | Examples |
| --- | --- | --- |
| Code generation | 20% | Write functions/classes/APIs/scripts from requirements. |
| Debugging & repair | 20% | Given failing code + error/test, identify cause and return fixed code/patch. |
| Code explanation | 10% | Explain function/module behavior and complexity. |
| Refactoring | 10% | Improve readability/performance without changing behavior. |
| Tests | 10% | Generate unit/integration tests, edge cases. |
| Repository tasks | 10% | Modify multiple related files with context. |
| Tool/agent conversations | 15% | Search/read/patch/run tests, then iterate. |
| General assistant behavior | 5% | Greetings, clarification, concise non-code responses. |

Target 100K–250K high-quality SFT examples. For an 80M model, 120K clean and diverse examples can beat 1M repetitive synthetic examples.

## 10.1 SFT Sample Records

{"messages":[
  {"role":"system","content":"You are Gopi, a concise coding assistant. Return correct, runnable code and explain important assumptions."},
  {"role":"user","content":"Write a Python function that returns unique values while preserving order."},
  {"role":"assistant","content":"```python\ndef unique_in_order(items):\n    seen = set()\n    out = []\n    for item in items:\n        if item not in seen:\n            seen.add(item)\n            out.append(item)\n    return out\n```\nThis runs in O(n) average time when items are hashable."}
]}

{"messages":[
  {"role":"user","content":"This TypeScript function returns the wrong total. Fix it.\n```ts\nfunction sum(xs:number[]){ let s=0; for(let i=0;i<=xs.length;i++) s+=xs[i]; return s }\n```"},
  {"role":"assistant","content":"The loop uses `<=`, so it reads one element past the end.\n```ts\nfunction sum(xs: number[]): number {\n  let s = 0;\n  for (let i = 0; i < xs.length; i++) s += xs[i];\n  return s;\n}\n```"}
]}

## 10.2 SFT Dataset Sources

| Source | Use | Caution |
| --- | --- | --- |
| CodeFeedback-Filtered-Instruction | High-complexity code instruction/answer pairs | Dataset card lists Apache-2.0, but the card notes some data was generated by OpenAI models; review source/use constraints before commercial use. |
| Your own curated prompts/solutions | Best alignment source | Write/verify with tests; strongest provenance. |
| Synthetic transformations from permissive repos | Debug/refactor/test tasks | Generate tasks from code you are allowed to use; execute tests to verify answers. |
| CodeSearchNet-derived tasks | Explanation/docstring-to-code | Verify underlying repo licenses and avoid leakage into held-out evals. |

# 11. Coding-Agent / Tool-Use Training

A coding agent is more than a chat model. It must decide when to inspect files, search symbols, patch code and run tests. Keep the tool set small and deterministic for an 80M model.

| Tool | Purpose | Training rule |
| --- | --- | --- |
| list_files | Understand repository structure | Use before guessing file paths. |
| search_code | Find symbols/text | Search before reading many files. |
| read_file | Inspect exact context | Read bounded ranges, not entire large repositories. |
| apply_patch | Modify code | Prefer minimal diff. |
| run_tests | Verify change | Always test when a relevant test suite exists. |
| run_command | Constrained build/lint commands | Allowlisted commands only in production. |
| git_diff | Review modifications | Use before final answer. |

## 11.1 Agent Training Example

{"messages":[
 {"role":"system","content":"You are a coding agent. Inspect the repository before editing. Use tools when needed."},
 {"role":"user","content":"Fix the divide-by-zero failure in calculate_ratio and add a regression test."},
 {"role":"assistant","tool_call":{"name":"search_code","arguments":{"query":"calculate_ratio"}}},
 {"role":"tool","name":"search_code","content":"src/metrics.py:18; tests/test_metrics.py:7"},
 {"role":"assistant","tool_call":{"name":"read_file","arguments":{"path":"src/metrics.py","start":1,"end":60}}},
 {"role":"tool","name":"read_file","content":"..."},
 {"role":"assistant","tool_call":{"name":"apply_patch","arguments":{"patch":"*** Begin Patch\n..."}}},
 {"role":"tool","name":"apply_patch","content":"applied"},
 {"role":"assistant","tool_call":{"name":"run_tests","arguments":{"target":"tests/test_metrics.py"}}},
 {"role":"tool","name":"run_tests","content":"3 passed"},
 {"role":"assistant","content":"Fixed calculate_ratio to handle a zero denominator and added a regression test. The targeted tests pass."}
]}

## 11.2 How to Create Agent Trajectories

Select permissively licensed or owned repositories with working tests.

Create a clean baseline commit and run tests.

Generate a task from a real mutation: off-by-one, missing null check, wrong condition, API rename, SQL bug, type error, test gap.

Record the minimal tool sequence required to diagnose and fix the task.

Execute the patch. Keep only trajectories whose tests pass.

Store both successful and corrected failed attempts, but do not reward loops or random tool spam.

Split repositories between train/validation/eval so the same project does not leak across sets.

Target 20K–60K verified tool trajectories. Favor short, correct trajectories over long chains of synthetic reasoning. At 80M parameters, a 5–12 step tool sequence is already challenging.

# 12. Fill-in-the-Middle (FIM) Training

FIM is especially valuable for coding because IDE completion often requires inserting code between existing prefix and suffix context. Apply FIM transforms to a fraction of pretraining examples, for example 20–40%.

<|fim_prefix|>def normalize(values):
    total = sum(values)
<|fim_suffix|>
    return [v / total for v in values]
<|fim_middle|>    if total == 0:
        return [0 for _ in values]

# 13. Fine-Tuning Configuration

# configs/coding80m/finetuning.yaml (illustrative)
batch_size: 4
validation_batch_size: 4
gradient_accumulation_steps: 16
epochs: 2
max_sequence_length: 2048
learning_rate: 1.0e-5
warmup_ratio: 0.03
weight_decay: 0.05
max_grad_norm: 1.0
precision: bf16
gradient_checkpointing: true
checkpoint_every_steps: 500
validate_every_steps: 250
early_stopping_patience: 4
seed: 42

python scripts/train.py \
  --model-config configs/coding80m/model.yaml \
  --training-config configs/coding80m/finetuning.yaml \
  --tokenizer data/coding80m/tokenizer \
  --init-from checkpoints/coding80m/pretraining/best.pt \
  --output checkpoints/coding80m/finetuning/latest.pt \
  --best-output checkpoints/coding80m/finetuning/best.pt

# 14. Optional Preference Training (DPO)

Only add DPO after SFT works. Use preference pairs where both answers are plausible but one is objectively better: compiles, passes tests, follows constraints, makes a smaller patch, or avoids invented APIs.

{"prompt":"Fix the bug without changing the public API.",
 "chosen":"A minimal patch that passes the tests...",
 "rejected":"A rewrite that changes function names and breaks callers..."}

Recommended: 10K–30K high-confidence preference pairs.

Prefer executable judgments (tests/lint/typecheck) over subjective LLM-only scoring.

Do not use DPO to compensate for bad pretraining or bad SFT data.

# 15. Evaluation Plan

Maintain three levels of evaluation: intrinsic language loss, code correctness, and agent-task success. A model that has low loss can still be a bad coding agent.

| Evaluation | Metric | Gate |
| --- | --- | --- |
| Held-out pretraining | Validation loss / perplexity trend | No divergence; validation follows training. |
| SFT held-out | Loss + manual prompt suite | No response collapse or EOS-at-start pattern. |
| HumanEval | pass@1 / pass@k | Evaluation only; never train on solutions. |
| MBPP | pass@1 | Evaluation only. |
| Internal coding suite | Compile/test pass rate | Primary quality gate for your domains. |
| Agent repository tasks | Resolved tasks / total | Tool call correctness + final test pass. |
| Format tests | JSON/tool-call parse rate | >=99% on deterministic schema tests. |
| Regression prompts | Golden behavior checks | No collapse after later fine-tunes. |

## 15.1 Internal Eval Set You Should Build

100 Python generation tasks.

100 TypeScript/JavaScript tasks.

50 Go tasks and 50 Java tasks if those matter to your use.

100 bug-fix tasks with failing tests.

100 refactoring tasks with behavior-preserving tests.

100 explanation/code-review tasks.

100 tool-use repository tasks with expected file/tool sequence.

50 adversarial tasks: nonexistent API, conflicting requirements, missing file, malformed JSON, test failure after patch.

# 16. Training Monitoring and Stop Rules

| Signal | Healthy | Bad sign |
| --- | --- | --- |
| Training loss | Falls gradually | Sudden spikes/NaN or flat from start. |
| Validation loss | Falls then stabilizes | Rises while train loss keeps falling = overfit. |
| Generation samples | Prompt-dependent and increasingly coherent | Same answer/template across unrelated prompts. |
| EOS behavior | Stops after complete answer | Immediate empty responses or runaway output. |
| Code syntax | Increasing compile rate | Persistent broken delimiters/indentation. |
| Tool behavior | Chooses relevant tool | Repeated random tool calls or loops. |

Save fixed probe prompts every validation interval, for example:

Hello
What is a Python generator?
Fix this off-by-one bug: ...
Write tests for this function: ...
Explain the difference between HTTP and HTTPS.
Given these two files, update the API and its test.
Use tools to find where UserService is implemented.

# 17. Compute and Time Planning

The exact throughput depends heavily on GPU, sequence length, precision and implementation. Plan using measured tokens/second from a 1–2 hour burn-in rather than guessing wall-clock time.

| Scenario | Recommendation |
| --- | --- |
| Single 24GB GPU | Use BF16/FP16, gradient checkpointing, small microbatch, accumulation. 2K context should fit an 80M model comfortably in most implementations. |
| 2–4 GPUs | DDP is usually enough for 80M; FSDP is optional rather than necessary. |
| CPU-only | Useful for pipeline validation, not practical for billion-token training. |
| Storage | Keep raw data separate from cleaned/tokenized shards; plan hundreds of GB depending on corpus. |
| Checkpoint storage | Save latest + best + periodic milestones; optimizer checkpoints are much larger than inference weights. |

Estimate training duration using:

seconds = total_training_tokens / measured_tokens_per_second
hours = seconds / 3600

# 18. Serving Configuration

After SFT, load only the final/best inference checkpoint. Use exactly the same tokenizer and chat template used during SFT. Do not silently change system/user/assistant separators at serving time.

# Example environment
export GOPI_MODEL_CONFIG=configs/coding80m/model.yaml
export GOPI_TOKENIZER_PATH=data/coding80m/tokenizer
export GOPI_CHECKPOINT_PATH=checkpoints/coding80m/finetuning/best.pt
export GOPI_MODEL_NAME=gopi-coder-80m

python scripts/serve.py --host 127.0.0.1 --port 8000

# 19. Coding Agent System Prompt

You are Gopi Coder, a repository-aware coding assistant.

Rules:
1. Inspect relevant files before editing.
2. Prefer the smallest correct change.
3. Preserve public APIs unless the user asks to change them.
4. Use search/read tools instead of inventing file contents.
5. After a code change, run the most relevant tests when available.
6. If tests fail, inspect the failure and make a targeted correction.
7. Do not claim tests passed unless a tool result confirms it.
8. In the final response, summarize what changed and what was verified.

# 20. End-to-End Folder Layout

configs/coding80m/
  model.yaml
  tokenizer.yaml
  pretraining.yaml
  finetuning.yaml
  inference.yaml

data/coding80m/
  raw/
  cleaned/
  tokenizer/
  pretrain_shards/
  sft/
  agent/
  manifests/

checkpoints/coding80m/
  pretraining/
  finetuning/
  dpo/

reports/coding80m/
  pretraining.json
  finetuning.json
  evaluation.json
  agent_eval.json

# 21. A-to-Z Execution Checklist

1. Freeze the target capabilities and primary programming languages.

2. Freeze the 80M dense architecture and verify exact parameter count.

3. Define data licenses you will allow (for example Apache-2.0, MIT, BSD variants); document your policy.

4. Download/source code with provenance metadata.

5. Filter secrets, PII, generated files, binaries and low-quality content.

6. Deduplicate at exact and near-duplicate levels.

7. Remove evaluation benchmark contamination.

8. Split by repository into train/validation/evaluation.

9. Build a representative tokenizer corpus.

10. Train the 16K tokenizer and freeze its fingerprint.

11. Tokenize/shard the pretraining corpus.

12. Run 100–500 step pretraining burn-in.

13. Confirm checkpoint save/load/resume.

14. Run main 1.0–2.0B-token pretraining schedule.

15. Select best base checkpoint using held-out validation plus probe generations.

16. Create 100K–250K coding SFT examples.

17. Create 20K–60K verified agent/tool trajectories.

18. Run SFT from the base checkpoint at lower learning rate.

19. Evaluate code generation, debugging, format correctness and agent tools.

20. Optionally create 10K–30K DPO preference pairs and run DPO.

21. Re-run all held-out benchmarks and internal repo tasks.

22. Export/serve best checkpoint with identical tokenizer/chat template.

23. Load-test the API and check tool-call schema parse rates.

24. Keep an immutable release manifest: config hashes, tokenizer hash, checkpoint hash, dataset manifests, eval scores.

# 22. What Training Data Should Look Like

| Capability | Good training example | Avoid |
| --- | --- | --- |
| Generate code | Requirement + constraints + tested solution | Only trivial hello-world examples. |
| Debug | Code + error/test + minimal fix | Answer without evidence of the failure. |
| Refactor | Before + constraints + behavior-preserving after | Large rewrites that change public API. |
| Explain | Real code + clear explanation | Generic definitions unrelated to supplied code. |
| Tests | Function + edge cases + runnable tests | Tests that never execute or assert nothing. |
| Agent | User task + tool calls + results + verified patch | Fabricated tool outputs. |
| Multi-turn | Follow-up refers to previous answer/context | Every example isolated single-turn. |
| Ambiguous input | Assistant asks targeted clarification | Confidently inventing missing requirements. |

# 23. Additional Sample JSONL Lines

{"messages":[{"role":"user","content":"Good morning"},{"role":"assistant","content":"Good morning! What would you like to work on?"}]}
{"messages":[{"role":"user","content":"What is 2 + 2?"},{"role":"assistant","content":"4"}]}
{"messages":[{"role":"user","content":"What is the capital of France?"},{"role":"assistant","content":"Paris."}]}
{"messages":[{"role":"user","content":"Explain a database in one paragraph."},{"role":"assistant","content":"A database is an organized system for storing, retrieving, and updating structured information..."}]}

These general examples are intentionally simple. Include a small amount so the model does not respond with code to every non-code prompt. The majority of SFT should still be coding-focused.

# 24. Release Gates

| Gate | Minimum requirement |
| --- | --- |
| Tokenizer | Tokenizer/model vocab exact match; fingerprint verified. |
| Pretraining | No NaN; validation stable; checkpoint reload/resume tested. |
| SFT | No repeated-answer collapse on a 100-prompt diverse probe set. |
| Code | Internal compile/test pass rate materially above the pretrained-only checkpoint. |
| Tools | Tool-call JSON/schema parse >=99% on deterministic tests. |
| Agent | No false claim that tests passed; final answer references actual tool outcome. |
| Safety | Secrets/credential prompts do not cause training-data secrets to be emitted; tool execution is allowlisted/sandboxed. |
| Serving | /v1/models and /v1/chat/completions pass; streaming and stop behavior tested. |

# 25. Common Failure Modes and Fixes

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Same response for unrelated prompts | Repetitive SFT / undertrained model | Increase diversity; lower duplicate rate; more pretraining. |
| Immediate empty answer | EOS bias / bad chat formatting / weak SFT | Check special tokens and assistant target masking; add short-answer examples. |
| Wrong nearby concept | Semantic collision / insufficient capacity/data | More varied paraphrases and broader pretraining. |
| Broken code fences | Formatting distribution too narrow | Include plain code + fenced code; validate delimiters. |
| Tool loops | Agent trajectories reward too many actions | Train short successful trajectories; add stop-after-success examples. |
| Invented files/APIs | Too much answer-only SFT, too little tool-grounded data | Increase search/read/tool examples and explicit no-hallucination behavior. |
| Train loss good, eval poor | Overfit/leakage/poor held-out split | Repository-level split; reduce epochs; improve eval diversity. |
| Large model worse than small model | Undertraining or alignment mismatch | More unique tokens; verify tokenizer/template; use best checkpoint. |

# 26. Dataset References and Current Notes

The following sources were checked in September 2026. Always re-check the dataset card/terms immediately before a production training run, because access conditions and usable versions can change.

The Stack v2 / StarCoder2 data: https://huggingface.co/starcoder2data
Very large code corpus; StarCoder2 data organization describes full/smol repository-based training sets. The Stack v2 access is subject to Software Heritage/INRIA terms.

BigCode The Stack v2: https://huggingface.co/datasets/bigcode/the-stack-v2
Over 600 languages; bulk access and training use have explicit terms.

Common Pile Stack v2: https://huggingface.co/datasets/common-pile/stackv2
Filters Stack v2 to openly licensed repositories; still preserve license metadata and audit intended use.

CodeSearchNet: https://huggingface.co/datasets/irds/codesearchnet
About 2.07M documents in the IRDS version; useful code/documentation pairing source.

CodeFeedback-Filtered-Instruction: https://huggingface.co/datasets/m-a-p/CodeFeedback-Filtered-Instruction
~157K coding instructions; dataset card shows Apache-2.0 and notes that some source data was generated by OpenAI models.

# 27. Recommended First Real Run

Do not immediately launch the full 1–2B token job. Use this staged launch sequence:

| Run | Data | Goal |
| --- | --- | --- |
| R1 | 20M pretrain tokens + 2K SFT examples | Validate tokenizer/model/training/serving. |
| R2 | 100M pretrain tokens + 10K SFT + 2K agent trajectories | Check whether coding behavior and tools improve. |
| R3 | 300–500M pretrain + 50K SFT + 10K agent | Functional 80M checkpoint; decide if data mix is correct. |
| R4 | 1.0–2.0B pretrain + 120K–250K SFT + 20K–60K agent | Primary 80M release candidate. |

Only proceed from one run to the next when the previous run passes its evaluation gates. This saves far more compute than trying to correct a bad tokenizer, bad chat template or contaminated dataset after a billion-token run.

# Appendix A — Suggested Language Mix

| Language / format | Share of code tokens |
| --- | --- |
| Python | 28% |
| TypeScript / JavaScript | 22% |
| Go | 12% |
| Java | 10% |
| SQL | 7% |
| Bash / shell | 5% |
| C / C++ | 6% |
| JSON / YAML / TOML | 5% |
| Other selected languages | 5% |

Adjust this mix to your actual users. If your coding agent is primarily for your Node.js/TypeScript backend work, increase TypeScript/JavaScript and SQL and reduce unrelated languages.

# Appendix B — Minimal Daily Training Report

run_id:
checkpoint:
training_tokens:
optimizer_steps:
learning_rate:
train_loss:
validation_loss:
tokens_per_second:
GPU_memory_peak:
probe_python_result:
probe_debug_result:
probe_tool_call_result:
HumanEval_pass_at_1 (eval-only):
internal_test_pass_rate:
notes/anomalies:

# Appendix C — Final Principle

For an 80M coding agent, a clean 1B-token corpus + verified SFT/tool trajectories will matter more than adding exotic architecture features.